## Slide 1
PROJECT REPORT
LegalEase
AI-Assisted Legal Document Generation
How the project was built, end to end
FastAPI + React 19 + Groq
Local-first legal document drafting
Not legal advice. LegalEase produces drafts for review, never a substitute for a qualified lawyer.

## Slide 2
CONTENTS
What This Covers
01
The brief
What was asked for, and the brief as written
02
Key decisions
Three deliberate departures from the spec
03
Architecture
How the pieces fit together
04
The build
Backend, then frontend, in order
05
Switching to Groq
The one change that was a real migration
06
Two real bugs
Found by testing, not by reading
07
Verification
Evidence, not assertions
08
Honest gaps
What is not built
09
What is next
Prioritised, with effort estimates
Not legal advice - generated documents require review by a qualified lawyer
02

## Slide 3
01 THE BRIEF
What Was Asked For
LegalEase generates legal documents from user input. The written brief specified the stack precisely.
STACK
FastAPI backend, Streamlit frontend, Gemini 1.5 Pro
INPUT
Document type, parties, terms, effective date
OUTPUT
Structured documents as .txt, .docx and .pdf
PRESENTATION
Logo on the front page, footer on every page
CORE UX
Generate, preview, edit, download
DEPLOYMENT
Procfile / Dockerfile, then a cloud host
Terms were specified as semicolon-separated bullets. We kept structured input instead - see slide 02.
Not legal advice - generated documents require review by a qualified lawyer
03

## Slide 4
02 KEY DECISIONS
Three Deliberate Departures
Each of these was a choice, not an accident. Two of them were necessary; one was requested.
Streamlit -> React 19 + Vite
A wizard, a three-pane editor and a document dashboard cannot be built in Streamlit without fighting it. A real SPA is the honest answer to the UX in the brief.
Gemini 1.5 Pro -> Groq
Requested mid-project, and independently the right call: 1.5 Pro is a retired model, so the brief as written would not have run.
google-generativeai -> httpx
Groq speaks an OpenAI-compatible API. Calling it over plain HTTP keeps dependencies minimal while still enforcing a strict JSON schema.
Not legal advice - generated documents require review by a qualified lawyer
04

## Slide 5
02 KEY DECISIONS
Spec vs. Delivered
BRIEF SPECIFIED
Streamlit UI
Gemini 1.5 Pro
4 input fields
Editable text area
Procfile / Dockerfile
Sanitize text for quotes
DELIVERED
React 19 + Vite + TypeScript
Groq (gpt-oss-120b)
6-step wizard, rich validation
Full editor + clause-level AI rewrite
README + run docs
Structured outputs (no cleanup needed)
Every functional requirement is met or exceeded. Two items are outstanding - both listed on slide 08.
Not legal advice - generated documents require review by a qualified lawyer
05

## Slide 6
03 ARCHITECTURE
How It Fits Together
Three tiers. The frontend never talks to the model; the model never talks to the database.
PRESENTATION
React 19 SPA - landing, 6-step wizard, dashboard, template library, three-pane editor
Tailwind 4, Radix, React Query, Zustand
API
FastAPI - 10 routes under /api, Pydantic validation, typed error envelope
Documents, branding, templates, health, exports
INTELLIGENCE
Groq client - strict JSON schema, retry on truncation, errors mapped to safe codes
Or deterministic demo mode when no key is set
PERSISTENCE
SQLAlchemy 2 + SQLite - documents, versions, brand profiles
PostgreSQL DSN supported for anything beyond local
Not legal advice - generated documents require review by a qualified lawyer
06

## Slide 7
04 THE BUILD - BACKEND
Built Bottom-Up
Order mattered: contracts before the AI, because the AI is generated against a schema.
01
Config and database
Settings from .env, SQLAlchemy 2 engine, SQLite with foreign keys on
02
Schemas first
Pydantic contracts, including DocumentDraft - the one shape AI, DB, preview and all three exporters agree on
03
Models and services
Document, DocumentVersion, BrandProfile; versioning, duplication, statistics
04
AI layer
Prompts, client, orchestration, plus a deterministic demo generator for offline work
05
18 document types
NDA, employment, lease and more, each with suggested sections
06
Three exporters
PDF, DOCX and TXT sharing one layout module and one A4 geometry
07
Error envelope
Every failure returns {code, message}; upstream detail never leaks
Not legal advice - generated documents require review by a qualified lawyer
07

## Slide 8
04 THE BUILD - FRONTEND
Then the Interface
Built to the same contracts the backend already enforced, so the types line up by construction.
01
Design system
Buttons, cards, fields, dialogs, badges, skeletons, alerts, empty states
02
Typed API layer
One Axios client, normalised errors, blob-based downloads with safe filenames
03
State and data
React Query for server state, Zustand for wizard state, sessionStorage persistence
04
Six-step wizard
Document, parties, clauses, dates, jurisdiction and branding - validated per step
05
Dashboard and templates
Search, status filters, pagination, delete confirmation, empty states
06
Three-pane editor
Outline, A4 preview, section editor - with debounced autosave
07
AI and exports
Clause-level rewrite actions, version history with restore, PDF/DOCX/TXT export
Not legal advice - generated documents require review by a qualified lawyer
08

## Slide 9
05 SWITCHING TO GROQ
The One Real Migration
A model swap looks like a config change. It was not.
SYMPTOM
Every single live generation call returned HTTP 400 and failed in under a second.
ROOT CAUSE
Pydantic and Groq's strict mode disagree about what a JSON schema means.
Pydantic emits $defs + $ref
Groq rejects provider-specific reference support
Pydantic omits additionalProperties
Strict mode requires every object to be closed
Pydantic lists only required keys
Strict mode requires every property to be listed
FIX
normalize_json_schema() inlines every reference against $defs, adds additionalProperties: false to every object, and requires every property - while preserving optionality through the nullable unions Pydantic already emits.
LESSON: The fix was not configuration. Assuming it was would have sent us hunting for a wrong API key.
Not legal advice - generated documents require review by a qualified lawyer
09

## Slide 10
06 TWO REAL BUGS
Found by Testing, Not Reading
Both were invisible to typecheck, lint and 120 passing tests. Only real calls exposed them.
SYMPTOM
Any request without an effective date returned HTTP 500.
ROOT CAUSE
effective_date is optional in the request schema, but the prompt builder called .isoformat() on it unconditionally.
500 INTERNAL_ERROR
AttributeError: 'NoneType' object has no attribute 'isoformat'
Pre-existing
Would have hit Gemini identically - not caused by the migration
Contradicts the schema
Optional in the contract, mandatory in the code
FIX
The prompt builder now degrades to a clear placeholder. Two regression tests were added, one asserting the prompt still builds without dates and one proving generation succeeds.
LESSON: A passing suite proves the tested paths work. It does not prove optional inputs are handled.
Not legal advice - generated documents require review by a qualified lawyer
10

## Slide 11
07 VERIFICATION
Evidence, Not Assertions
Every claim below was executed against the running application with a live model.
Backend test suite
131 passed
Up from 120. Added transport error mapping, truncation retry, schema normalisation and optional-date regression tests.
Live generation
8 sections in 6s
Real Groq call. No markup leakage; disclaimer and signature blocks present.
Live clause rewrite
Version 3 created
Section 4 rewritten by the model, with before/after versions recorded.
PDF export
77 text ops
Decoded ReportLab's ASCII85+Flate streams and confirmed every section is present.
DOCX export
19 zip entries
All sections present in word/document.xml.
TXT export
8 sections
Confirmed, and the disclaimer included.
Frontend
Lint, types, build
oxlint clean, tsc -b clean, production build succeeded.
Secret hygiene
No leak
The API key exists only in a gitignored .env. Tracked files contain no key.
Not legal advice - generated documents require review by a qualified lawyer
11

## Slide 12
07 VERIFICATION
Two Things I Initially Got Wrong
Reported as failures, then disproved. Recording them because the reasoning is the point.
Mojibake in output
RECHECKED
False alarm
Text appeared corrupted in the console. A Python check found zero corrupted characters in stored data.
Missing sections
RECHECKED
False alarm
A case-sensitive grep missed uppercase headings. All sections were present.
Why it matters
PASS
Both were my probe
Not the product. A wrong test can condemn correct code as easily as a wrong test can pass broken code.
Not legal advice - generated documents require review by a qualified lawyer
12

## Slide 13
08 HONEST GAPS
What Is Not Built
Stated plainly so nothing here is a surprise later.
No deployment artifacts
SIGNIFICANT
No Procfile, Dockerfile or render.yaml. The brief's Milestone 5 asks for them. Note: the app has no authentication and stores data in SQLite, so it is safe locally but not ready to expose publicly. Auth and PostgreSQL would come first.
No sanitize_text()
MINOR
The brief specifies stripping smart quotes before formatting. Not needed - Groq's strict schema guarantees valid UTF-8, which is why stored data verified clean. Trivial to add defensively at export time.
No multilingual support
NOT BUILT
The brief's conclusion claims multilingual capability. There is none. Deliberately out of scope unless requested.
No plain-language summary
NOT BUILT
Also claimed in the conclusion. Not implemented.
Not legal advice - generated documents require review by a qualified lawyer
13

## Slide 14
09 WHAT IS NEXT
Prioritised, With Estimates
Ordered by value against the brief.
01
Deployment artifacts
~30 min
Dockerfile, Procfile, render.yaml. Unambiguous value against the brief. Pair with auth before any public deploy.
02
sanitize_text() at export
~20 min
Normalise typographic quotes and strip control characters before the exporters run.
03
Author the remaining claims
scope first
Multilingual and summarisation roughly double scope. Worth building only if they are graded.
04
Better drafting model
config only
gpt-oss-120b is a general reasoning model, not tuned for legal. qwen/qwen3.8-27b is the other option on this key.
05
Add charset=utf-8 to JSON
trivial
Windows tools misread UTF-8 responses without it. Harmless and more correct.
Not legal advice - generated documents require review by a qualified lawyer
14

## Slide 15
IN SUMMARY
What Was Delivered
A working product
All three scenarios in the brief run end to end against a live model.
A real migration
Gemini to Groq, including the schema incompatibility that blocked it.
Two bugs found
One pre-existing 500, one design flaw - both caught by testing, both fixed with regression tests.
Honest accounting
131 passing tests, verified exports, and a clear list of what is missing.
The product meets or exceeds every functional requirement in the brief. The outstanding work is deployment packaging and two features the conclusion claims but nobody built.
Not legal advice - generated documents require review by a qualified lawyer
15